## Slide 1: Thoughts on Shortening Feedback Loops
Increase Speed of Learning

## Slide 2: Waterfall
Analysis
Design
Coding
Test
Deploy
Each phase is months
Characterized by:
Phase gates
Handoffs
Work done by specialists
Delayed feedback
No feedback until here:

## Slide 3: Scrum’s Intent
Analysis
Design
Coding
Test
Deploy
Two week cycles
Characteristics
No handoffs
Following a Test-driven Development approach, design, coding, and testing are all happening simultaneously, by 2 people pairing
Builds are validated automatically
Deployment is automated
Feedback every 2 weeks

## Slide 4: Typical Process
PM
Define Business Need
Customer
Rough Feature
Analysis
Arch
UX
Ready Feature
Story Break- down
PO
Rough Stories
Design
Leads
Class diagrams, Pseudo code
Story Refine- ment
Dev
Ready Stories
Sprint
Dev
UAT Valida- tion
Prod
Systems Team
Total Time: 3 months
QA
QA
Automation

## Slide 5: Agile Approach
Sprint
PM
Define Business Need
Customer
Arch
UX
PO
Leads
Prod
Total Time: 3 days
PM
Dev
QA
Automation

## Slide 6: Removing Waste to Learn Fast
In Lean Manufacturing, Excess Inventory is considered waste.
What is the equivalent waste in lean software development?
Unvalidated Decisions
Customer Request
Delivered
Lead Time
First chance to validate a decision.
A lead time of several months is slow learning, high risk
A lead time of 1 week speeds up learning, reduces risk

## Slide 7: What is a cross-functional team? (Needed for speed)
Definition from the Scrum Guide:
“Scrum Teams are cross-functional, meaning the members have all the skills necessary to create value each Sprint.”
Users don’t care about frontend vs backend - they want a usable feature
Team should be able to complete features/stories independently of any other team
This also requires a shift in how user stories are written (vertically sliced)

## Slide 8: Conway’s Law
Conway’s Law:
  “Organizations which design systems are constrained to produce designs which are copies of the communication structures of these organizations”
In other words:
  A product’s architecture tends to mirror the structure of the organization in which it is developed.
Just as loosely coupled, highly cohesive designs are more effective, loosely coupled, highly cohesive teams are more effective.

## Slide 9: Vertically Sliced Stories - have value to the user
Story: Display # items in shopping cart. (will involve work in all layers)
Story: Create persistence for shopping cart.
Story: Create API to retrieve shopping cart.
Story: Create UI to display shopping cart.

## Slide 10: Build-Measure-Learn: an approach to maximize speed of learning
Turn ideas into products, measure how customers respond, and then learn whether to pivot or persevere.
“The Lean Startup approach can work in any size company, even a very large enterprise.”

## Slide 11
HDD fits in well with the Build-Measure-Learn cycle

## Slide 12: Example
We Believe That increasing the size of hotel images on the booking page
Will Result In improved customer engagement and conversion
We Will Know We Have Succeeded When we see a 5% increase in customers who review hotel images who then proceed to book in 48 hours.
Goal: Conduct an experiment that can be validated quickly.